NexusPoint — SharePoint Integration Analysis & Roadmap

May 2026 | INDEXUS CRM

1. Current State — What Is Already Built

NexusPoint is embedded inside the NEXUS Omni module (email client, left sidebar). It is a fully functional SharePoint file manager inside INDEXUS.

What works today

| Feature | Status | Location |
| --- | --- | --- |
| Browse SharePoint sites | ✅ Live | NEXUS Omni → NexusPoint tab |
| Browse document libraries (drives) | ✅ Live | NEXUS Omni → NexusPoint tab |
| Navigate folders (breadcrumb) | ✅ Live | NEXUS Omni → NexusPoint tab |
| Upload files (drag & drop or button) | ✅ Live | NEXUS Omni → NexusPoint tab |
| Create new folders | ✅ Live | NEXUS Omni → NexusPoint tab |
| Download files | ✅ Live | NEXUS Omni → NexusPoint tab |
| Delete files and folders | ✅ Live | NEXUS Omni → NexusPoint tab |
| File preview (images, PDFs, Office) | ✅ Live | NEXUS Omni → NexusPoint tab |
| File thumbnails | ✅ Live | NEXUS Omni → NexusPoint tab |
| Search files across a site | ✅ Live | NEXUS Omni → NexusPoint tab |
| Version history per file | ✅ Live | NEXUS Omni → NexusPoint tab |
| Restore previous file version | ✅ Live | NEXUS Omni → NexusPoint tab |
| Generate share links (view / edit) | ✅ Live | NEXUS Omni → NexusPoint tab |
| Manage file permissions | ✅ Live | NEXUS Omni → NexusPoint tab |
| Open file in SharePoint web browser | ✅ Live | NEXUS Omni → NexusPoint tab |

What the MS365 connection provides

The system already has a full OAuth2 connection to Microsoft Graph API with the .default scope, meaning all permissions granted to the Azure AD app are available. The following Graph API areas are authenticated and ready to use:

- SharePoint/OneDrive — sites, drives, files, folders, permissions, versions, search

- Email — read inbox, send email

- Calendar — read events

- Contacts — read contacts

- User profile — read user info

2. What SharePoint (Graph API) Can Do — Full Capability Map

This is what Microsoft Graph API makes possible that is NOT yet integrated into INDEXUS:

2A. Document & Content Features

| Capability | What it enables | Value |
| --- | --- | --- |
| Office Online embedding | Open Word/Excel/PowerPoint inline in INDEXUS — no download needed | ★★★★★ |
| Co-authoring | Multiple users edit the same Office document simultaneously | ★★★★ |
| File metadata & custom columns | Tag SharePoint files with custom fields (Customer ID, Country, Contract Type) | ★★★★★ |
| SharePoint Lists | Structured database tables in SharePoint (like Excel) usable as data sources | ★★★★ |
| Full-text content search | Search inside the content of files, not just filenames | ★★★ |
| File activity feed | See who opened, edited, or commented on a file | ★★★ |
| Large file upload | Resumable uploads for files > 4MB via upload sessions | ★★ |
| File comments | Add comments to specific files (like in Word "Comments") | ★★ |

2B. Integration with INDEXUS Business Entities

| Capability | What it enables | Value |
| --- | --- | --- |
| Customer-linked folders | Each customer gets their own SharePoint folder. From the customer profile → see all their documents | ★★★★★ |
| Contract auto-upload | When a contract is e-signed → PDF automatically saved to customer's SharePoint folder | ★★★★★ |
| Collection document storage | OCR-scanned collection documents → saved to SharePoint automatically | ★★★★ |
| Contract templates from SharePoint | Pull contract templates directly from SharePoint instead of the INDEXUS database | ★★★★ |
| Document sharing with customers | Generate a direct download link for a specific document → send to customer via email/SMS | ★★★★ |
| Campaign materials library | Store campaign scripts, email templates, and training materials in SharePoint — agents browse them during calls | ★★★ |

2C. Automation & Real-time Features

| Capability | What it enables | Value |
| --- | --- | --- |
| SharePoint webhooks | Get instant notification when a file is created, modified, or deleted in SharePoint | ★★★★ |
| OneDrive delta sync | Efficiently track changes in a SharePoint library since last check | ★★★ |
| Approval workflows (via Graph + Power Automate) | Route a document for approval — e.g., contract review before sending to customer | ★★★ |

2D. Microsoft Teams Integration

| Capability | What it enables | Value |
| --- | --- | --- |
| Teams channel messages | Read and post to Teams channels from INDEXUS | ★★★ |
| Teams meetings | Create Teams meeting links from INDEXUS calendar | ★★★ |
| Teams files | Files in Teams channels are stored in SharePoint — already accessible via NexusPoint | ★★ |
| Teams chat | Send direct messages via Teams from within INDEXUS | ★★ |

2E. Microsoft 365 Productivity

| Capability | What it enables | Value |
| --- | --- | --- |
| Calendar write | Create calendar events in Outlook from INDEXUS | ★★★★ |
| Calendar invitations | Schedule meetings with customers — send Outlook invitation directly | ★★★★ |
| Tasks (Planner / To Do) | Create tasks in Microsoft Planner or To Do from INDEXUS | ★★★ |
| Outlook contact sync | Two-way sync of CRM customers with Outlook contacts | ★★★ |

3. Proposed Enhancements — Prioritized Roadmap

PRIORITY 1 — High Value, Reasonable Effort

3.1 Customer Document Folders

What: Each customer in INDEXUS gets a corresponding folder in SharePoint. From the customer profile, there is a "Documents" tab that shows the contents of that customer's SharePoint folder — and allows uploading new documents, downloading, and sharing.

How it works:

- Administrator configures a root SharePoint library (e.g., Documents/Customers/)

- When a customer is created in INDEXUS → a folder is automatically created in SharePoint: Customers/{Country}/{CustomerName}_{CustomerID}/

- From the customer profile → new "Documents" tab → shows the SharePoint folder

- Agents can upload contracts, correspondence, birth certificates, lab results, and other documents

- All documents are stored in SharePoint with version history — no INDEXUS storage used

Value: Replaces ad-hoc file storage. Every customer has a clean, organized document archive in SharePoint, accessible both from INDEXUS and from the SharePoint web interface.

Effort: ~3 weeks

3.2 Signed Contract Auto-Upload to SharePoint

What: After a customer digitally signs a contract in INDEXUS, the signed PDF is automatically uploaded to the customer's SharePoint folder.

How it works:

- Customer signs the contract via the INDEXUS signing link

- The signed PDF is generated

- Backend automatically uploads to: Customers/{Country}/{CustomerName}_{ID}/Contracts/Contract_{Date}.pdf

- The customer profile shows the SharePoint path/link

Value: Zero manual work for saving contracts. Contracts are immediately in SharePoint, accessible to all team members with SharePoint access.

Effort: ~1 week (builds on 3.1)

3.3 Office Online File Preview & Editing

What: When a user opens a Word, Excel, or PowerPoint file in NexusPoint, instead of downloading it, the file opens inline in INDEXUS using the Office Online embed URL — and can be edited directly in the browser.

How it works:

- Microsoft Graph provides an embeds URL for every Office file

- The file opens in an <iframe> inside INDEXUS

- Full editing capabilities — saves back to SharePoint automatically

- No Office desktop app needed

Value: Agents can view and edit documents without leaving INDEXUS and without downloading files.

Effort: ~1 week

3.4 Calendar Write — Create Meeting Invitations

What: From any customer profile or visit event, users can create an Outlook calendar event and send an invitation to the customer.

How it works:

- In the customer profile → button "Schedule Meeting"

- Fill in: title, date/time, location, notes

- Customer's email is pre-filled as attendee

- Click Send → creates event in Outlook calendar AND sends email invitation to customer

- The event appears in NEXUS Omni calendar view

Value: Removes the need to switch to Outlook for scheduling customer meetings.

Effort: ~2 weeks

3.5 SharePoint as Contract Template Source

What: Instead of storing contract templates in the INDEXUS database, templates are stored in a SharePoint library (Templates/Contracts/). The contract editor reads templates from SharePoint.

How it works:

- Contracts team uploads/edits .docx templates directly in SharePoint (using full Word)

- INDEXUS fetches the list of templates from SharePoint

- When creating a contract → select template → INDEXUS downloads and processes it

- Templates are versioned — rollback if needed

Value: Business users can edit contract templates in Word with full formatting — no need to work in the INDEXUS editor. Templates have version history in SharePoint.

Effort: ~2 weeks

PRIORITY 2 — Medium Value, Higher Effort

3.6 File Metadata & Custom Columns

What: Files in SharePoint can have custom metadata columns (Customer ID, Country, Document Type, Status). INDEXUS can read and write these columns when uploading files.

Examples of custom columns:

- CustomerID — links the file to a specific customer

- DocumentType — Contract, Collection, Invoice, Correspondence

- Country — SK, CZ, HU, etc.

- Status — Draft, Signed, Archived

Value: Makes SharePoint files searchable and filterable by business attributes. Enables cross-customer document reports.

Effort: ~3 weeks

3.7 SharePoint Webhooks — Real-time Change Notifications

What: INDEXUS subscribes to SharePoint change notifications. When a file is added, modified, or deleted in a monitored library, INDEXUS is notified instantly and can react (update the UI, create a task, send a notification to an agent).

Use cases:

- Customer uploads a document to a shared folder → agent is notified in INDEXUS

- A signed contract appears in SharePoint → INDEXUS marks the customer as "Contract Received"

- A lab result PDF is uploaded to a collection folder → collection status is updated

Effort: ~3 weeks

3.8 Outlook Contact Sync

What: Two-way synchronization between INDEXUS customers and Outlook/MS365 contacts. Agents' Outlook address books stay up to date automatically.

How it works:

- When a customer is created/updated → pushed to Outlook contacts

- Custom Outlook contact folder: "INDEXUS Customers"

- Supports phone, email, address, notes

Effort: ~2 weeks

PRIORITY 3 — Future Consideration

3.9 Microsoft Teams Integration

Read/send messages to Teams channels from INDEXUS. Create Teams meetings. Mostly valuable if the team actively uses Teams for internal communication.

Effort: ~4 weeks

3.10 Microsoft Planner Integration

Create tasks in Microsoft Planner from INDEXUS (complementing the existing internal task system). Useful for teams who use Planner as their primary task manager.

Effort: ~2 weeks

3.11 SharePoint Lists as Data Sources

Use SharePoint lists (structured tables) as configuration data sources for INDEXUS — for example, pricing lists, product catalogs, country configurations. Business users maintain these lists in SharePoint; INDEXUS reads them via API.

Effort: ~3 weeks

4. Recommended Implementation Order

| Phase | Features | Effort | Outcome |
| --- | --- | --- | --- |
| Phase 1 | 3.1 Customer folders + 3.2 Contract auto-upload | ~4 weeks | Every customer has a SharePoint archive. Signed contracts saved automatically. |
| Phase 2 | 3.3 Office Online preview + 3.4 Calendar meetings | ~3 weeks | Open Office files inline. Schedule customer meetings from INDEXUS. |
| Phase 3 | 3.5 Templates from SharePoint | ~2 weeks | Business team maintains contract templates in Word, no dev required for template changes. |
| Phase 4 | 3.6 Metadata + 3.7 Webhooks | ~6 weeks | SharePoint becomes a fully integrated document management system. |
| Phase 5 | 3.8–3.11 | varies | Full Microsoft 365 ecosystem integration. |

5. Technical Notes

SharePoint Folder Structure — Recommended Design

SharePoint Document Library (root)

├── Customers/

│   ├── SK/

│   │   ├── Novakova_Jana_cust-abc123/

│   │   │   ├── Contracts/

│   │   │   │   └── Contract_2026-03-15.pdf

│   │   │   ├── Collections/

│   │   │   │   └── BirthCertificate_scan.pdf

│   │   │   └── Correspondence/

│   ├── CZ/

│   └── HU/

├── Templates/

│   ├── Contracts/

│   │   ├── SK_Standard_v3.docx

│   │   └── CZ_Premium_v2.docx

│   └── Emails/

├── Campaigns/

│   ├── Scripts/

│   └── Materials/

└── Internal/

├── SOPs/

└── Training/

Graph API Endpoints Needed (not yet implemented)

| Feature | Graph API endpoint |
| --- | --- |
| Create calendar event | POST /me/events |
| Embed Office file | GET /drives/{id}/items/{id}/preview |
| File metadata (columns) | GET/PATCH /sites/{id}/lists/{id}/items/{id} |
| Subscribe to changes | POST /subscriptions |
| Sync contacts | POST/PATCH /me/contacts |
| Teams messages | POST /teams/{id}/channels/{id}/messages |
| Create Teams meeting | POST /me/onlineMeetings |

What Requires New Azure AD Permissions

Current permissions (/.default scope) cover most features. For some advanced scenarios, explicit additional permissions may need to be added in Azure AD:

| Feature | Permission needed |
| --- | --- |
| Calendar write | Calendars.ReadWrite |
| Contact write | Contacts.ReadWrite |
| Teams messages | ChannelMessage.Send |
| Teams meetings | OnlineMeetings.ReadWrite |
| SharePoint webhooks | Already covered by Sites.FullControl.All |

Most of these are likely already granted if admin consent was used. Check the Azure AD app registration → API permissions to confirm.

6. Summary

What INDEXUS already has in NexusPoint:

A complete SharePoint file manager (browse, upload, download, delete, preview, share, versions, permissions, search). This is already excellent coverage.

The biggest untapped opportunities:

- Customer-linked document folders — connecting SharePoint storage to INDEXUS customer records

- Contract auto-upload after signing — zero-effort document archiving

- Office Online inline editing — open Word/Excel in browser, no downloads

- Calendar event creation — schedule meetings with customers from INDEXUS

What requires no new permissions: Customer folders, contract auto-upload, Office Online embedding, calendar writing (permission likely already granted).

Bottom line: The SharePoint API connection is fully established and powerful. The next step is connecting SharePoint storage to INDEXUS business objects (customers, contracts, collections) rather than treating NexusPoint as a standalone file browser.

*INDEXUS NexusPoint Analysis | May 2026*